SOFTWARE ENGINEERING MINI-PROJECT

Software Test Plan

for

Student Attendance Management System (SAMS)

Document ID: SAMS-STP-01

Version: 1.0

Prepared by

| Name | SRN |
| --- | --- |
| Merull Shah | PES1UG24CS270 |
| N Bhuvan Teja | PES1UG24CS286 |
| N S Raj Nanjappa | PES1UG24CS287 |

Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 21 Sep 2026 | Team | Test items, features and approach |
| 0.8 | 26 Sep 2026 | Team | Security validation (5.1) and traceability matrix |
| 1.0 | 28 Sep 2026 | Team | Test cases added; baseline for Deliverables Part-1 |

Table of Contents

1. Introduction	3

1.1 Test Plan Identifier	3

1.2 Purpose	3

1.3 Scope	3

1.4 References	3

1.5 Definitions	3

2. Test Items	3

3. Features to be Tested	4

4. Features Not to be Tested	4

5. Approach	5

5.1 Security Validation	5

5.2 Functional Testing Approach	6

5.3 Non-Functional Testing Approach	6

5.4 Test Data	7

6. Item Pass/Fail Criteria	7

7. Suspension Criteria and Resumption Requirements	7

8. Test Deliverables	7

9. Testing Tasks	7

10. Environmental Needs	8

11. Responsibilities, Staffing and Training	8

12. Schedule	8

13. Risks and Contingencies	9

14. Requirements Traceability Matrix	9

14.1 Forward Traceability (Requirement → Design → Test)	9

14.2 Backward Traceability (Test → Requirement)	10

14.3 Coverage Summary	11

15. Test Cases	11

16. Approvals	17

# 1. Introduction

## 1.1 Test Plan Identifier

SAMS-STP-01, version 1.0. This plan follows the structure of IEEE Std 829-2008 (Software and System Test Documentation).

## 1.2 Purpose

This plan defines what will be tested in release 1.0 of the Student Attendance Management System (SAMS), how it will be tested, by whom, with what resources, and against which criteria it will be accepted. It covers functional, non-functional and security testing, and traces every test back to the requirements in SAMS-SRS-01.

## 1.3 Scope

Testing covers the web SPA, the student PWA, the REST API and its interactions with PostgreSQL, Redis, object storage and the SMTP provider, as described in SAMS-SADS-01. Unit, integration, system, security and acceptance levels are all in scope. Hardware, network infrastructure and the third-party email provider's internal behaviour are out of scope.

## 1.4 References

- IEEE Std 829-2008, Standard for Software and System Test Documentation.

- SAMS Software Requirements Specification, SAMS-SRS-01 v1.0.

- SAMS Software Architecture & Design Specification, SAMS-SADS-01 v1.0.

- OWASP Web Security Testing Guide v4.2; OWASP ASVS 4.0.3.

## 1.5 Definitions

| Term | Meaning |
| --- | --- |
| Test item | A software unit or build being tested. |
| Test case (TC) | A set of preconditions, inputs, steps and expected results for one test objective. |
| Defect severity | S1 Critical (data loss, security breach, no workaround), S2 Major (feature unusable), S3 Minor (workaround exists), S4 Cosmetic. |
| SAST / DAST | Static / Dynamic Application Security Testing. |
| IDOR | Insecure Direct Object Reference accessing another user's data by changing an ID. |

# 2. Test Items

Table 1: Test items

| Item | Version / identifier | Source |
| --- | --- | --- |
| SAMS API server (Node.js/Express) | Build tagged v1.0.0-rcN in Git | SADS §5, §10 |
| Web SPA (React) | Same build tag | SADS §5.2, §12.3 |
| Student PWA | Same build tag | SADS §5.2 |
| Database schema and migrations | Prisma migrations up to v1.0.0 | SADS §8 |
| Background worker and scheduler | Same build tag | SADS §5.2 |
| Deployment configuration (Nginx, Docker Compose) | deploy/ directory at tag | SADS §5.3 |

Each build handed to testing must come with release notes listing the changes and known issues.

# 3. Features to be Tested

The following features and quality attributes will be tested. Each is identified by its SRS requirement ID so it can be traced to test cases (Section 14).

Table 2: Features to be tested

| Req. ID | Feature | Priority | Test level(s) |
| --- | --- | --- | --- |
| FR-01 | User Authentication | High | Integration, System |
| FR-02 | Password Reset | Medium | Integration, System |
| FR-03 | User Management | High | Integration, System |
| FR-04 | Course, Section & Enrolment Management | High | Integration, System |
| FR-05 | Class Session Scheduling | High | Integration, System |
| FR-06 | Manual Attendance Marking | High | Unit, Integration, System, UAT |
| FR-07 | QR-Code Self Check-in | High | Unit, Integration, System, UAT |
| FR-08 | Attendance Correction | High | Unit, Integration, System, UAT |
| FR-09 | Student Attendance Dashboard | High | Unit, Integration, System, UAT |
| FR-10 | Leave / Excused Absence Requests | Medium | Integration, System |
| FR-11 | Low-Attendance Alerts | Medium | Integration, System |
| FR-12 | Reports & Export | High | Integration, System |
| FR-13 | Audit Log Viewing | Medium | Integration, System |
| FR-14 | Policy Configuration | Low | Integration, System |
| NFR-01 | Performance: Response time | High | System |
| NFR-02 | Scalability: Peak check-in load | High | System |
| NFR-03 | Availability: Uptime | High | System |
| NFR-04 | Reliability: Backup and recovery | High | System |
| NFR-05 | Usability: Learnability | High | System |
| NFR-06 | Compatibility: Browsers and devices | High | System |
| NFR-07 | Accessibility: WCAG compliance | High | System |
| SR-01 – SR-08 | Security requirements (see Section 5.1) | High | Unit, System, Security |

# 4. Features Not to be Tested

Table 3: Features not to be tested

| Feature / item | Reason |
| --- | --- |
| NFR-08 Maintainability | Verified by CI coverage and lint reports, not by test cases. |
| NFR-09 Data retention | Verified by inspection of the retention job and data inventory; time-based deletion cannot be exercised within the project period. |
| NFR-03 Long-term availability (99.5%) | Needs weeks of production monitoring; only health checks and restart behaviour are tested. |
| SMTP provider internals and email deliverability | Third-party system; tests use a mock SMTP server (MailHog) and only verify that messages are sent correctly. |
| Biometric attendance, ERP integration, parent accounts | Out of scope for release 1.0 (SRS §1.4). |
| Browsers older than the two latest major versions | Not supported (NFR-06). |

# 5. Approach

Testing is risk-based: features that protect attendance integrity and student data (FR-06, FR-07, FR-08, SR-01–SR-08) get the most coverage and are tested at more than one level. Testing starts during development (unit tests in CI on every pull request) and ends with user acceptance testing by faculty and students.

## 5.1 Security Validation

### 5.1.1 Objectives

- Confirm that each security requirement SR-01 to SR-08 is implemented and effective.

- Confirm that the security objectives in SRS §6.1 hold: no user can read or change data they are not entitled to (SO-01, SO-02), every sensitive change is traceable (SO-03), and abuse controls work (SO-04).

- Find and fix vulnerabilities from the OWASP Top 10 before release.

### 5.1.2 Techniques

Table 4: Security testing techniques

| Technique | Tool | When | What it covers |
| --- | --- | --- | --- |
| Static analysis (SAST) | Semgrep (OWASP ruleset), ESLint security plugin | Every pull request in CI | Injection patterns, hard-coded secrets, unsafe crypto |
| Dependency scanning | npm audit, OSV-Scanner | Every pull request; weekly | Known-vulnerable libraries |
| Secret scanning | gitleaks | Every push | Keys and passwords committed by mistake |
| Dynamic scanning (DAST) | OWASP ZAP (baseline + authenticated active scan) | Each release candidate on staging | XSS, injection, headers, cookie flags |
| Manual authorisation testing | Burp Suite Community, Postman | Each release candidate | IDOR and role bypass on every endpoint, using tokens for each role |
| QR abuse testing | Custom scripts | Each release candidate | Replay, expiry, tampering, duplicate and cross-section check-ins |
| TLS configuration testing | testssl.sh | Staging and production | Protocol versions, ciphers, HSTS |
| Audit log verification | SQL checks, API calls | System test | Completeness and immutability of the audit trail |

### 5.1.3 Security Requirement Validation Matrix

Table 5: Security validation matrix

| Req. | Validation activity | Test case(s) | Pass criterion |
| --- | --- | --- | --- |
| SR-01 | Inspect stored hashes in DB; attempt weak / breached passwords; unit test cost factor | Unit tests; TC-02 | Only bcrypt hashes with cost ≥ 12 stored; weak passwords rejected |
| SR-02 | Call every endpoint with each role's token and with another user's IDs | TC-05, TC-15 | All unauthorised calls return 403 and are logged |
| SR-03 | testssl.sh; HTTP→HTTPS check; confirm encrypted volumes and backups | TC-16 | TLS 1.2/1.3 only; HSTS present; volumes encrypted |
| SR-04 | Scripted failed logins and request floods | TC-02 | Lock after 5 failures for 15 min; 429 over rate limit |
| SR-05 | Replay, expired, tampered and duplicate QR tokens | TC-07, TC-14 | Every invalid token rejected; one record per student per session |
| SR-06 | Check audit entries after each sensitive action; try UPDATE/DELETE | TC-08, TC-17 | Entries complete; modification impossible |
| SR-07 | Reuse expired tokens; refresh after logout; inspect cookie flags | TC-16 | 401 after expiry; revoked after logout; HttpOnly/Secure/SameSite set |
| SR-08 | Injection and XSS payloads; malicious file uploads; ZAP active scan | TC-10, TC-15 | No injection or script execution; bad files rejected; no High/Medium ZAP findings |

### 5.1.4 Security Entry and Exit Criteria

- Entry: release candidate deployed to staging with production-like TLS and configuration; SAST and dependency scans pass with no Critical findings; test accounts for every role available.

- Exit: all security test cases pass; no open Critical or High vulnerabilities (CVSS ≥ 7.0); any Medium findings have a documented fix date or accepted-risk sign-off.

## 5.2 Functional Testing Approach

- Unit testing (Jest): business rules in isolation edit window, percentage and "can still miss" calculation, token signing/verification, validation schemas. Target ≥ 70% line coverage (NFR-08).

- Integration testing (Jest + Supertest + Testcontainers): API endpoints against real PostgreSQL and Redis containers, including transactions and rollbacks.

- System testing (Playwright): end-to-end user journeys in the browser for each role, based on the use cases in SRS §4.1.

- Test design techniques: equivalence partitioning and boundary-value analysis (e.g. threshold 50/100%, edit window 0/168 h, file size 5 MB, QR token age 29/30/31 s); decision tables for correction rules; state-transition testing for leave and correction requests.

- Regression: the full automated suite runs on every merge to main; system tests run nightly.

## 5.3 Non-Functional Testing Approach

| Attribute | Method | Req. |
| --- | --- | --- |
| Performance | k6 load test: ramp to 500 virtual users, 10-minute hold, realistic request mix | NFR-01 |
| Scalability | k6 burst of 300 QR check-ins in 60 s | NFR-02 |
| Reliability | Kill the API container mid-submission and confirm no partial records; restore a backup to a fresh database | NFR-04 |
| Usability | Moderated sessions with 5 faculty and 10 students; task timing and 5-point satisfaction survey | NFR-05 |
| Compatibility | Playwright on Chromium, Firefox and WebKit; manual check on Android and iOS devices | NFR-06 |
| Accessibility | axe-core in Playwright plus manual keyboard-only walkthrough | NFR-07 |

## 5.4 Test Data

Synthetic data only no real student data is used in any test environment. A seed script creates 5,000 students, 200 faculty, 400 sections and one semester of sessions with a realistic spread of attendance (including students just above and below 75%).

# 6. Item Pass/Fail Criteria

- A test case passes when the actual result matches the expected result exactly, including HTTP status, error code and data state.

- The release passes testing when: 100% of High-priority test cases pass; at least 95% of all test cases pass; there are no open S1 or S2 defects; all security exit criteria (§5.1.4) are met; and all measured NFR targets are achieved.

# 7. Suspension Criteria and Resumption Requirements

- Suspend if the build fails smoke tests (login, marking, dashboard), if the staging environment is unavailable for more than 4 hours, or if more than 30% of executed test cases in a cycle fail.

- Suspend security testing immediately if a test exposes real personal data or affects systems outside staging.

- Resume when a new build passes smoke tests, or the environment is restored; all test cases affected by the fix are re-run.

# 8. Test Deliverables

- This test plan (SAMS-STP-01)

- Test case specifications (Section 15) and automated test scripts in the repository

- Requirements traceability matrix (Section 14)

- Test execution logs and CI reports (coverage, SAST, dependency scan)

- Defect reports (GitHub Issues, labelled by severity)

- Load test and ZAP scan reports

- Test summary report at the end of each cycle

# 9. Testing Tasks

| Task | Depends on | Output |
| --- | --- | --- |
| Prepare test plan and test cases | SRS, SADS baseline | This document |
| Set up CI pipeline and staging environment | Deployment config | Working staging URL |
| Write unit and integration tests | Module implementation | Tests in CI |
| Write Playwright system tests | UI builds | E2E suite |
| Execute system, performance and security tests | Release candidate on staging | Logs, reports, defects |
| Retest fixes and run regression | Defect fixes | Updated results |
| User acceptance testing | Passing system test | UAT sign-off |
| Test summary report | All above | Summary report |

# 10. Environmental Needs

| Environment | Specification |
| --- | --- |
| Developer / CI | GitHub Actions runners; Docker; Testcontainers for PostgreSQL 15 and Redis 7 |
| Staging | Ubuntu 22.04 VM, 4 vCPU, 8 GB RAM; same Docker Compose stack as production; valid TLS certificate; MailHog as SMTP sink |
| Load generator | Separate VM (2 vCPU) running k6, on the same network as staging |
| Client devices | Windows and macOS laptops with the latest Chrome, Firefox, Edge, Safari; one Android 10+ and one iOS 15+ phone |
| Tools | Jest, Supertest, Playwright, k6, OWASP ZAP, Burp Suite Community, Semgrep, gitleaks, testssl.sh, axe-core |

# 11. Responsibilities, Staffing and Training

| Role | Responsibility |
| --- | --- |
| Test lead | Owns this plan, schedules cycles, reports status and makes the go/no-go recommendation |
| Developers | Write and maintain unit and integration tests; fix defects |
| Security tester | Runs activities in §5.1; triages and reports vulnerabilities |
| UAT participants | 5 faculty and 10 students run acceptance scenarios and complete the usability survey |
| Course instructor | Reviews and approves the plan |

Team members new to k6, Playwright or ZAP will complete the official getting-started tutorials before the system test cycle.

# 12. Schedule

| Milestone | Target date |
| --- | --- |
| Test plan and test cases baselined | 28 Sep 2026 |
| CI pipeline and staging ready | 12 Oct 2026 |
| Unit and integration tests complete for core modules | 2 Nov 2026 |
| System test cycle 1 (functional + security) | 9–15 Nov 2026 |
| Performance testing | 16–18 Nov 2026 |
| System test cycle 2 (regression + retest) | 19–23 Nov 2026 |
| UAT and test summary report | 24–28 Nov 2026 |

# 13. Risks and Contingencies

| Risk | Impact | Contingency |
| --- | --- | --- |
| Development runs late, squeezing test time | High | Test the highest-risk features first; automate early so regression is cheap |
| Staging differs from production | Medium | Same Docker images and Compose file for both; configuration kept in version control |
| Load tests limited by student hardware | Medium | Scale results linearly with documented assumptions; run on a short-lived cloud VM if needed |
| Real student data accidentally used | High | Seed-only data policy; review database dumps before sharing |
| Low turnout for UAT | Medium | Schedule sessions during lab hours; use recorded remote sessions |

# 14. Requirements Traceability Matrix

## 14.1 Forward Traceability (Requirement → Design → Test)

Table 6: Forward traceability matrix

| Requirement | Design element | Test case(s) | Covered |
| --- | --- | --- | --- |
| FR-01 | Auth Service; SADS §6.2 | TC-01, TC-02 | Yes |
| FR-02 | Auth Service; SADS §6.2 | Integration test (reset flow) | Yes |
| FR-03 | User & Course Service | TC-03 | Yes |
| FR-04 | User & Course Service | Integration test | Yes |
| FR-05 | User & Course Service, Scheduler | Integration test | Yes |
| FR-06 | Attendance Service; SD-1 | TC-04, TC-05 | Yes |
| FR-07 | QR Session Service; SD-2, §6.4 | TC-06, TC-07 | Yes |
| FR-08 | Attendance Service, Audit Logger | TC-08 | Yes |
| FR-09 | Attendance Service; §8.2 | TC-09 | Yes |
| FR-10 | Leave Service; SD-3 | TC-10 | Yes |
| FR-11 | Notification Service, Scheduler | TC-11 | Yes |
| FR-12 | Reporting Service | TC-12 | Yes |
| FR-13 | Audit Logger | TC-17 | Yes |
| FR-14 | User & Course Service | Unit test (range validation) | Yes |
| NFR-01 | API replicas, DB pool | TC-13 | Yes |
| NFR-02 | QR Service + Redis | TC-14 | Yes |
| NFR-06 | Web SPA / PWA | TC-18 | Yes |
| NFR-07 | Web SPA / PWA | TC-18 | Yes |
| SR-01 | Auth Service | Unit test (hash cost) | Yes |
| SR-02 | API Gateway, services | TC-05, TC-15 | Yes |
| SR-03 | Nginx, data tier | TC-16 | Yes |
| SR-04 | Auth, API Gateway | TC-02 | Yes |
| SR-05 | QR Session Service | TC-07, TC-14 | Yes |
| SR-06 | Audit Logger | TC-02, TC-08, TC-17 | Yes |
| SR-07 | Auth Service | TC-16 | Yes |
| SR-08 | API Gateway, Leave Service | TC-10, TC-15 | Yes |

NFR-03, NFR-04, NFR-05, NFR-08 and NFR-09 are verified by the methods in Sections 4 and 5.3 rather than by numbered test cases.

## 14.2 Backward Traceability (Test → Requirement)

Table 7: Backward traceability

| Test case | Title | Type | Requirement(s) |
| --- | --- | --- | --- |
| TC-01 | Login with valid credentials | Functional | FR-01 |
| TC-02 | Account lockout after repeated failures | Security | FR-01, SR-04, SR-06 |
| TC-03 | Bulk CSV user import with invalid rows | Functional | FR-03 |
| TC-04 | Manual attendance marking by assigned faculty | Functional | FR-06 |
| TC-05 | Faculty cannot mark another faculty's section | Security | FR-06, SR-02 |
| TC-06 | Successful QR check-in | Functional | FR-07 |
| TC-07 | Reject expired, replayed and duplicate QR tokens | Security | FR-07, SR-05 |
| TC-08 | Attendance correction inside and outside edit window | Functional | FR-08, SR-06 |
| TC-09 | Attendance percentage calculation | Functional | FR-09 |
| TC-10 | Leave request with invalid attachment | Functional | FR-10, SR-08 |
| TC-11 | Low-attendance alert and throttling | Functional | FR-11 |
| TC-12 | Report export matches on-screen data | Functional | FR-12 |
| TC-13 | API response time under load | Non-functional (Performance) | NFR-01 |
| TC-14 | Burst QR check-in load | Non-functional (Scalability) | NFR-02, SR-05 |
| TC-15 | SQL injection and XSS resistance | Security | SR-08, SR-02 |
| TC-16 | Transport security and token expiry | Security | SR-03, SR-07 |
| TC-17 | Audit log immutability | Security | SR-06, FR-13 |
| TC-18 | Accessibility and responsive layout | Non-functional (Usability / Accessibility) | NFR-06, NFR-07 |

## 14.3 Coverage Summary

| Category | Total | Covered by test cases | Covered by other methods |
| --- | --- | --- | --- |
| Functional (FR) | 14 | 10 | 4 |
| Non-functional (NFR) | 9 | 4 | 5 |
| Security (SR) | 8 | 7 | 1 |
| Test cases | 18 | 9 functional, 3 non-functional, 6 security | — |

# 15. Test Cases

18 test cases are specified below. "Actual result" and "Status" are filled in during execution; status is one of Pass, Fail, Blocked or Not Run.

### TC-01: Login with valid credentials

| Test case ID | TC-01 ¦ Functional ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-01 |
| Preconditions | Active faculty account f.rao@pes.edu exists with password Faculty@2026. |
| Test steps | 1. Open /login. 2. Enter f.rao@pes.edu and Faculty@2026. 3. Click Log in. |
| Test data | email = f.rao@pes.edu; password = Faculty@2026 |
| Expected result | HTTP 200; access token issued with role = FACULTY; faculty dashboard shown within 2 s; LOGIN_SUCCESS audit entry created. |
| Actual result |  |
| Status | Not Run |

### TC-02: Account lockout after repeated failures

| Test case ID | TC-02 ¦ Security ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-01, SR-04, SR-06 |
| Preconditions | Active student account exists; no prior failed attempts. |
| Test steps | 1. Submit wrong password 5 times. 2. Submit the correct password on attempt 6. 3. Wait 15 minutes and retry the correct password. |
| Test data | password = Wrong#123 (×5), then the correct password |
| Expected result | Attempts 1–5: HTTP 401 with a generic message. Attempt 6: HTTP 423 ACCOUNT_LOCKED even with correct password. After 15 min: login succeeds. Each failure is logged. |
| Actual result |  |
| Status | Not Run |

### TC-03: Bulk CSV user import with invalid rows

| Test case ID | TC-03 ¦ Functional ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-03 |
| Preconditions | Logged in as Admin. CSV has 50 rows: 47 valid, 1 duplicate email, 1 missing SRN, 1 invalid email. |
| Test steps | 1. Go to Users → Import. 2. Upload students_batch.csv. 3. Review the import report. |
| Test data | students_batch.csv (50 rows) |
| Expected result | 47 accounts created; report lists rows with errors and reasons (duplicate email, missing SRN, invalid email format); no partial account is created for failed rows. |
| Actual result |  |
| Status | Not Run |

### TC-04: Manual attendance marking by assigned faculty

| Test case ID | TC-04 ¦ Functional ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-06 |
| Preconditions | Faculty assigned to CS301-A; today's 10:00 session has started; 60 students enrolled. |
| Test steps | 1. Open the session. 2. Mark 5 students ABSENT and 2 LATE. 3. Click Submit. |
| Test data | Session CS301-A, today 10:00 |
| Expected result | HTTP 200; 53 PRESENT, 5 ABSENT, 2 LATE records saved; session status = MARKED; one ATTENDANCE_MARKED audit entry. |
| Actual result |  |
| Status | Not Run |

### TC-05: Faculty cannot mark another faculty's section

| Test case ID | TC-05 ¦ Security ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-06, SR-02 |
| Preconditions | Faculty A is logged in; section CS302-B is assigned only to Faculty B. |
| Test steps | 1. Using Faculty A's token, call PUT /api/v1/sessions/{CS302-B session}/attendance directly. |
| Test data | Valid payload for CS302-B session |
| Expected result | HTTP 403 FORBIDDEN; no records changed; ACCESS_DENIED audit entry with Faculty A's ID. |
| Actual result |  |
| Status | Not Run |

### TC-06: Successful QR check-in

| Test case ID | TC-06 ¦ Functional ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-07 |
| Preconditions | QR window open for CS301-A; student S1 is enrolled and logged in on the PWA. |
| Test steps | 1. Student S1 scans the currently displayed QR code. |
| Test data | Token issued < 30 s earlier |
| Expected result | HTTP 201; S1 marked PRESENT with source = QR; PWA shows "Checked in" with timestamp. |
| Actual result |  |
| Status | Not Run |

### TC-07: Reject expired, replayed and duplicate QR tokens

| Test case ID | TC-07 ¦ Security ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-07, SR-05 |
| Preconditions | QR window open; S1 has already checked in; S2 enrolled but not checked in. |
| Test steps | 1. S2 submits a token captured 45 s earlier. 2. S1 submits a fresh token again. 3. S2 submits a token with one character of the signature altered. |
| Test data | Expired token; valid token; tampered token |
| Expected result | 1: HTTP 410 QR_EXPIRED. 2: HTTP 409 DUPLICATE_CHECKIN. 3: HTTP 401 INVALID_TOKEN. No new attendance record for any step. |
| Actual result |  |
| Status | Not Run |

### TC-08: Attendance correction inside and outside edit window

| Test case ID | TC-08 ¦ Functional ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-08, SR-06 |
| Preconditions | Edit window = 48 h. Record R1 is from a session 24 h ago; record R2 from a session 72 h ago. |
| Test steps | 1. Faculty changes R1 from ABSENT to PRESENT. 2. Faculty tries to change R2 directly. 3. Faculty submits a correction request for R2 with a reason; Admin approves. |
| Test data | R1, R2; reason = "Student was present, marked in error" |
| Expected result | 1: saved immediately. 2: HTTP 409 EDIT_WINDOW_CLOSED. 3: request PENDING, then R2 updated on approval. Audit log has old/new values for both changes. |
| Actual result |  |
| Status | Not Run |

### TC-09: Attendance percentage calculation

| Test case ID | TC-09 ¦ Functional ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-09 |
| Preconditions | Course has 20 sessions held, 2 cancelled. Student: 13 PRESENT, 1 LATE, 1 EXCUSED, 3 ABSENT. |
| Test steps | 1. Log in as the student. 2. Open the dashboard. |
| Test data | As in preconditions |
| Expected result | Percentage shown = (13+1+1) ÷ 18 × 100 = 83.3%. With a 75% threshold, "sessions you can still miss" = 2 (a 3rd would take the student to 15/21 = 71.4%, below 75%). |
| Actual result |  |
| Status | Not Run |

### TC-10: Leave request with invalid attachment

| Test case ID | TC-10 ¦ Functional ¦ Priority: Medium |
| --- | --- |
| Requirement(s) | FR-10, SR-08 |
| Preconditions | Logged in as Student. |
| Test steps | 1. Submit a leave request with a 7 MB PDF. 2. Submit again with a .exe renamed to .pdf. 3. Submit with a valid 1 MB PDF. |
| Test data | big.pdf (7 MB); fake.pdf (executable); cert.pdf (1 MB) |
| Expected result | 1: HTTP 413 FILE_TOO_LARGE. 2: HTTP 415 UNSUPPORTED_FILE_TYPE (content check). 3: HTTP 201, status PENDING, faculty notified. |
| Actual result |  |
| Status | Not Run |

### TC-11: Low-attendance alert and throttling

| Test case ID | TC-11 ¦ Functional ¦ Priority: Medium |
| --- | --- |
| Requirement(s) | FR-11 |
| Preconditions | Threshold 75%. Student at 75.0% in CS301. |
| Test steps | 1. Mark the student ABSENT in the next session. 2. Wait 15 min. 3. Mark ABSENT again the next day. |
| Test data | Student S3, course CS301 |
| Expected result | One alert email and in-app notification after step 1 (within 15 min). No second alert after step 3 because < 7 days since the last one. |
| Actual result |  |
| Status | Not Run |

### TC-12: Report export matches on-screen data

| Test case ID | TC-12 ¦ Functional ¦ Priority: High |
| --- | --- |
| Requirement(s) | FR-12 |
| Preconditions | Section CS301-A has 30 marked sessions. |
| Test steps | 1. Faculty generates the section report for the semester. 2. Exports CSV and PDF. 3. Compares totals. |
| Test data | Section CS301-A, full semester |
| Expected result | CSV and PDF totals and per-student percentages are identical to the on-screen report. |
| Actual result |  |
| Status | Not Run |

### TC-13: API response time under load

| Test case ID | TC-13 ¦ Non-functional (Performance) ¦ Priority: High |
| --- | --- |
| Requirement(s) | NFR-01 |
| Preconditions | Staging seeded with 5,000 students, 200 faculty, 400 sections. |
| Test steps | 1. Run k6 script ramping to 500 virtual users over 5 min, holding 10 min, on a realistic mix (60% reads, 30% marking, 10% reports). |
| Test data | k6 script load_mix.js |
| Expected result | p95 ≤ 2 s, p99 ≤ 4 s, error rate < 1%; 200-student roster submission ≤ 3 s. |
| Actual result |  |
| Status | Not Run |

### TC-14: Burst QR check-in load

| Test case ID | TC-14 ¦ Non-functional (Scalability) ¦ Priority: High |
| --- | --- |
| Requirement(s) | NFR-02, SR-05 |
| Preconditions | One QR window open for a section with 300 enrolled test students. |
| Test steps | 1. Fire 300 check-ins with valid tokens within 60 s. |
| Test data | k6 script qr_burst.js |
| Expected result | All 300 recorded exactly once; error rate < 0.5%; no duplicate records. |
| Actual result |  |
| Status | Not Run |

### TC-15: SQL injection and XSS resistance

| Test case ID | TC-15 ¦ Security ¦ Priority: High |
| --- | --- |
| Requirement(s) | SR-08, SR-02 |
| Preconditions | Logged in as Admin (highest privilege) and as Student. |
| Test steps | 1. Enter ' OR '1'='1 in user search. 2. Submit leave reason <script>alert(1)</script>. 3. Run OWASP ZAP active scan against staging. |
| Test data | Payloads above; ZAP default policy |
| Expected result | 1: treated as literal text, no extra rows. 2: stored and displayed escaped; no script runs. 3: no High or Medium findings. |
| Actual result |  |
| Status | Not Run |

### TC-16: Transport security and token expiry

| Test case ID | TC-16 ¦ Security ¦ Priority: High |
| --- | --- |
| Requirement(s) | SR-03, SR-07 |
| Preconditions | Staging deployed with production TLS config. |
| Test steps | 1. Request http:// URL. 2. Run testssl.sh. 3. Reuse an access token 16 min after issue. 4. Log out, then call /auth/refresh with the old cookie. |
| Test data | — |
| Expected result | 1: 301 redirect to HTTPS with HSTS header. 2: only TLS 1.2/1.3 enabled. 3: HTTP 401 TOKEN_EXPIRED. 4: HTTP 401; refresh token revoked. |
| Actual result |  |
| Status | Not Run |

### TC-17: Audit log immutability

| Test case ID | TC-17 ¦ Security ¦ Priority: High |
| --- | --- |
| Requirement(s) | SR-06, FR-13 |
| Preconditions | Audit log has entries. |
| Test steps | 1. As Admin, call DELETE and PATCH on /api/v1/audit-logs/{id}. 2. Connect with the application DB role and run UPDATE on audit_log. |
| Test data | — |
| Expected result | 1: HTTP 405 METHOD_NOT_ALLOWED. 2: permission denied. Entries unchanged. |
| Actual result |  |
| Status | Not Run |

### TC-18: Accessibility and responsive layout

| Test case ID | TC-18 ¦ Non-functional (Usability / Accessibility) ¦ Priority: Medium |
| --- | --- |
| Requirement(s) | NFR-06, NFR-07 |
| Preconditions | Build deployed to staging. |
| Test steps | 1. Run axe-core on login, dashboard, marking and report pages. 2. Complete marking using keyboard only. 3. View pages at 360 px and 1920 px widths in Chrome, Firefox, Safari and Edge. |
| Test data | — |
| Expected result | No WCAG 2.1 AA violations; marking completes with keyboard only; no horizontal scrolling or overlapping elements at either width. |
| Actual result |  |
| Status | Not Run |

# 16. Approvals

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Merull Shah (PES1UG24CS270) | Team member |  |  |
| N S Raj Nanjappa (PES1UG24CS287) | Team member |  |  |
| N Bhuvan Teja (PES1UG24CS286) | Team member |  |  |
|  | Course instructor |  |  |